**CodeBusters** Week 4 activity

|  |  |
| --- | --- |
| Location: | WhatsApp group - Ms-Teams |
| Date: | 15.11.2021 - 21.11.2021 |
| Members: | Obada, Ahmed, Julia, Julian, Joshua |
| Minutes taken: | Obada |

# Agenda items

| Action items | Owner(s) | Date | Status |
| --- | --- | --- | --- |
| Create ERD draft and push the SQL script after agree on ERD. | Obada | 15.11.2021 ->  17.11.2021 | Completed |
| Meeting with members to discuss and finalize ERD | All | 17.11.2021 | Completed |
| Initiating backend project on Nodjs and publish it on git lab | Ahmed | 18.11.2021 | Completed |
| Setup the backend and database on each local environment and test DB | all | 18.11.2021->  21.11.2021 | Completed |
| Back end code refactoring and adding routes, controllers, models | Julian | 19.11.2021 | Completed |

# To Do’s:

1. Meet to decide what API’s is needed to start creating them.
2. Populate the DB to have a test data.
3. Setup the front end and emulator.
4. Thinking about the mockups to start the design.