**CodeBusters** Week 13 activity

|  |  |
| --- | --- |
| Location: | WhatsApp group, Microsoft-Teams |
| Date: | 15.01.2022 – 23.01.2022 |
| Members: | Obada, Ahmed, Julia, Julian, Joshua |
| Minutes taken: | Obada |

# Agenda items

| Action items | Owner(s) | Date | Status |
| --- | --- | --- | --- |
| Meeting with members to discuss about Frontend status progress, backend progress. Milestones. | Obada, Ahmed, Julian, Joshua | 17.01.2022  22.01.2022 | Completed |
| Populated the database and added sample images | Obada | 18.01.2022 | Completed |
| Added additional Api. (Image Upload) | Julian | 19.01.2022 | Completed |
| Working on the Frontend Screens (ProductDetails, MyCarBnB) | Joshua | 20.01.2022 | Completed |
| Working on the Frontend Screens (filter menu, and additional screen) | Ahmed | 20.01.2022 | Completed |

# To Do’s:

1. Frontend team will continue working on flutter pages.
2. Backend team will coordinate with frontend team to deliver and tweak the API’s as needed
3. Connecting the APIs with the Frontend Code.