**CodeBusters** Week 14 activity

|  |  |
| --- | --- |
| Location: | WhatsApp group, Microsoft-Teams |
| Date: | 24.01.2022 – 30.01.2022 |
| Members: | Obada, Ahmed, Julian, Joshua |
| Minutes taken: | Ahmed |

# Agenda items

| Action items | Owner(s) | Date | Status |
| --- | --- | --- | --- |
| Meeting with members to discuss about Frontend status progress, backend progress. Milestones. | Obada, Ahmed, Julian, Joshua | 24.01.2022  30.01.2022 | Completed |
| Work on APIs, Filter api, make order api and get order api | Obada | 27.01.2022 | Completed |
| Working on the Frontend Screens, implement APIs on ,Profile screen, my car screen, my order screen, home screen, car detail screen) | Joshua, Julian | 27.01.2022 | Completed |
| Did bug fixes, add new feature for cancel order. | Joshua, Julian | 30.01.2022 | Completed |
| Work on Api integration, create API manager class, AppStateManager class and work on persistence memory to manage user login state. Implement login api | Ahmed | 27.01.2022 | Completed |

# To Do’s:

1. Frontend team will continue working on flutter app and make sure to complete it.
2. Backend team will coordinate with frontend team to deliver and tweak the API’s as needed
3. Will start working on demo and presentation.