**CodeBusters** Week 6 activity

|  |  |
| --- | --- |
| Location: | WhatsApp group, Microsoft-Teams |
| Date: | 29.11.2021 – 05.12.2021 |
| Members: | Obada, Ahmed, Julia, Julian, Joshua |
| Minutes taken: | Julian |

# Agenda items

| Action items | Owner(s) | Date | Status |
| --- | --- | --- | --- |
| Meeting with members to discuss about mockups, backend status and further tasks | All | 02.12.2021 | Completed |
| Further work on implementing basic REST APIs + Adding these APIs in Postman | Julian | -> 02.12.2021 | Completed |
| Discussion and documentation of the API requirements that the frontend team needs from the backend team | Joshua, Ahmed | -> 05.12.2021 | Completed |
| Continue working on mockups | Joshua, Ahmed | -> 05.12.2021 | Completed |

# To Do’s:

1. Create the slides for the midterm presentation
2. Learning for midterm test
3. Frontend team will start working on first flutter pages
4. Backend team will start working on the APIs documented in the API requirements from frontend team